VISA CLICK TO PAY

Email Template — Development Estimation

Terms of Service Update

## Overview

| Total Estimate | 18 h |
| --- | --- |
| ~Working Days | ~2 days |
| Complexity | Medium |
| Template Type | Transactional / Legal |
| Client Targets | Gmail, Outlook, Apple Mail, iOS, Yahoo |
| Dark Mode | Required |

## Phase Breakdown

| Task | Notes | Hours |
| --- | --- | --- |
| Phase 1 — Design Analysis & Setup | 4 h |  |
| Audit reference screenshot | Count sections: header, hero banner, body (5 bullet blocks), 3 prose paras, footer = 8 distinct zones | 1.0 h |
| Extract brand tokens | Visa blue (#1A1F71 / #0057A0), typography, logo dimensions, spacing rhythm | 1.5 h |
| Define client target matrix & dark mode strategy | Plan @media + [data-ogsc] overrides for Gmail, Outlook, Apple Mail, iOS, Yahoo | 1.5 h |
| Phase 2 — HTML Development | 6.5 h |  |
| DOCTYPE, head, meta tags, preheader | color-scheme, x-apple-disable, format-detection, PixelsPerInch VML block | 0.5 h |
| Header — Visa logo + blue background band | Table layout, VML background fallback for Outlook, retina-ready logo img | 0.5 h |
| Hero banner — Click to Pay / Your card on-demand | Deep blue bg, white heading, subtitle — Outlook-safe inline CSS, mso-line-height-rule | 1.0 h |
| Body — heading + intro paragraph | Large heading (~28–32px), first paragraph with inline hyperlinks styled correctly | 1.0 h |
| 5-item bullet list — What's changing? section | ul/li cross-client: Outlook needs mso-padding-alt; custom bullet dots; inline font styles on every li | 1.0 h |
| 3 prose paragraphs with inline links | Hyperlinks with correct color, underline, mso-color-alt for Outlook link color override | 0.5 h |
| Footer — disclaimer, legal copy, logo, copyright row | Two-column table (text left, logo right), small muted font, footer links, mailto link | 1.0 h |
| Responsive mobile breakpoint (@media max-width 600px) | Font size bumps, full-width tables, tap-target sizing, footer column stacking | 1.0 h |
| Phase 3 — Dark Mode Implementation | 2.0 h |  |
| @media prefers-color-scheme: dark block | Background swaps: white body → dark surface, text inversion, link color lightening | 0.75 h |
| [data-ogsc] override block (Outlook App / Gmail dark) | Duplicate all dark rules under [data-ogsc] selector for clients that don't honour @media | 0.5 h |
| Dark/light logo image swap (.light-img / .dark-img) | Visa logo needs a white version for dark backgrounds; toggle via CSS display override | 0.5 h |
| Contrast audit — WCAG AA on all dark mode color combos | Check hero white-on-blue, body text, footer muted gray, link blue — all >= 4.5:1 | 0.25 h |
| Phase 4 — Cross-Client Testing | 3.0 h |  |
| Gmail Web + Gmail iOS/Android | Verify inline CSS not stripped, bullet alignment, link colours | 0.5 h |
| Outlook 2016 / 2019 / 365 Windows | Table layout, VML header bg, list alignment, footer two-col — highest risk client | 1.0 h |
| Apple Mail macOS + iOS Mail | Dark mode rendering, format-detection suppression, web font fallback behaviour | 0.5 h |
| Yahoo Mail + Outlook.com web | id selector rewrites, partial dark mode, class-based overrides | 0.5 h |
| Mobile 375px render (portrait) | Tap targets, font sizes, single-column stacking, hero heading line breaks | 0.5 h |
| Phase 5 — Bug Fixes & Refinement | 2.0 h |  |
| Outlook spacing / list fix buffer | Bullet indent issues and line-height quirks are the most common Outlook regressions | 1.0 h |
| Dark mode visual tweaks post-preview | Fine-tune after Litmus/EoA previews — colour values rarely land perfectly first pass | 1.0 h |
| Phase 6 — QA & Handoff | 0.5 h |  |
| Pre-send checklist review | DOCTYPE, inlined CSS, alt text, unsubscribe link, CAN-SPAM footer, spam score check | 0.25 h |
| Dynamic token placeholders + plain-text version | Wrap <<start date>> tokens, produce plain-text fallback for deliverability | 0.25 h |

## Total Summary

| Phase | Hours |
| --- | --- |
| Phase 1 — Design Analysis & Setup | 4.0 h |
| Phase 2 — HTML Development | 6.5 h |
| Phase 3 — Dark Mode Implementation | 2.0 h |
| Phase 4 — Cross-Client Testing | 3.0 h |
| Phase 5 — Bug Fixes & Refinement | 2.0 h |
| Phase 6 — QA & Handoff | 0.5 h |
| TOTAL | 18 h |

## Notes & Assumptions

- Estimate assumes access to Litmus or Email on Acid for client previews. Without a testing tool, manual testing time increases by ~1–2 h.

- AJO / ESP platform integration (personalization tokens, journey wiring, preview & test send) is NOT included. Add ~1–2 h if required.

- The 5-item bullet list is the highest-risk single section: ul/li is inconsistent across clients. Outlook adds extra indent and every li needs fully inlined font styles.

- The blue hero banner requires a VML background fallback for Outlook desktop — CSS background-image is ignored on all Outlook Windows versions.

- The Visa logo needs both a colour version (light mode) and a white version (dark mode). Asset availability is assumed; logo production is not included.

- Dynamic placeholders (<<start date>>) must be replaced with ESP/AJO personalization syntax before production send.

16-TEMPLATE BATCH ESTIMATION

In Figma “Emails” tab, focusing on the column labelled Jan 30 + Portal (with IOC) Delivery — Reusable Header & Footer

15 templates total · shared components · individual body content per template

## Batch Overview

| Total Templates | 16 |
| --- | --- |
| Delivery Deadline | --- |
| Reusable Components | Header + Footer (built once, shared across all 16) |
| Per-Template Effort | 8 h (unique body content, sections, testing) |
| Reusable Component Build | Template 1 already includes header & footer |
| Remaining Templates | 15 templates × 8 h each |
| Total Batch Hours | 18 h + (15 × 8 h) = 138 h |
| Approx. Working Days | ~18 days (at 8 h/day) |

## Per-Template Hour Breakdown (Templates 2–16)

Header and footer are reused from Template 1 — each remaining template covers only unique body content, dark mode body, testing and handoff.

| Task (per template) | Notes | Hours |
| --- | --- | --- |
| Analysis & content mapping | Review unique body sections, links, bullets, CTAs per template | 1.0 h |
| HTML body development | Unique heading, paragraphs, bullet lists, inline links, CTAs | 2.0 h |
| Dark mode body overrides | Body-specific color/text swaps (header/footer already handled) | 0.5 h |
| Responsive body (mobile) | Body column stacking, font sizing, tap targets | 0.5 h |
| Cross-client testing | Gmail, Outlook, Apple Mail, iOS, Yahoo — body-specific checks | 2.0 h |
| Bug fixes & QA handoff | Body regression fixes, token placeholders, pre-send checklist | 2.0 h |
| Total per template (Templates 2–16) | 8.0 h |

## Grand Total — All 16 Templates

| Item | Calculation | Hours |
| --- | --- | --- |
| Template 1 — Terms of Service (this doc) | Full build incl. header & footer | 18 h |
| Templates 2–16 — Remaining 15 templates | 15 × 8 h each | 120.0 h |
| GRAND TOTAL — 15 Templates | 18 + 120 | 138 h |

## Batch Notes & Assumptions

- Header and footer are built once in Template 1 (included in the 18 h estimate) and reused across all 16 templates — no duplication cost.

- Each of the 15 remaining templates is estimated at 8 h, covering unique body HTML, dark mode body overrides, mobile responsive body, cross-client testing, and QA handoff.

- The 8h per-template estimate assumes moderate body complexity (1–3 sections, prose + bullet list). Templates with complex multi-column layouts or additional CTAs may require up to 14 h.

- Delivery in Column Jan 30 in Figma 138 h total requires approximately 2 developers working in parallel, or a single developer with no other commitments across ~24 working days.

- AJO / ESP platform integration (tokens, journey wiring, test send) is not included.

- All 16 templates share the same client target matrix: Gmail, Outlook 2016–365, Apple Mail, iOS Mail, Yahoo Mail.

Prepared May 2026  |  Visa Click to Pay Email Template Project  |  Estimate valid for standard cross-client HTML email with dark mode support